Kickoff

Implementation Blueprint — Days 52 through 60

The single source of truth for the remaining nine capstone days.

# How to Use This Document

This blueprint is the single source of truth for building and shipping Kickoff v1.0 across the remaining nine days. Each day is scoped as a self-contained work block. Any AI assistant given a single day's section should have enough context to continue the build with no re-planning required.

Read the day-of section before you start work. Reference the "Handoff notes" at the end of each day to seed the next day's conversation with the assistant.

Every day is calibrated for roughly 4-6 hours of focused work. This leaves room for job search, LinkedIn posting, and life.

Naming: "Day 52" refers to the calendar day of the 60-Day Challenge. "Capstone Day 2" refers to the second day of the 10-day capstone. Both count the same day — the labels appear together for clarity.

# Program Constants (unchanged across all 9 days)

- Product name: Kickoff.

- Tagline: "The analysis brief you write before you write any SQL."

- Target audience: analysts and operations pros at nonprofits and mid-market companies.

- Stack: single-file HTML frontend + Cloudflare Workers backend proxy + Cloudflare KV for storage.

- AI model: Claude Sonnet 4.5 via the Anthropic Messages API.

- Repository: garvit-mittal04/kickoff (to be created on Day 52) — separate from the challenge repo.

- Domain: to be purchased on Day 52.

# Day 52 · Capstone Day 2 — Design, Prompts, and Domain

## Objective

Lock the visual design (wireframes), the AI decomposition prompt, and the production domain. Zero code today — this is the day that makes every subsequent day's coding decisions unambiguous.

## What I will learn

- How to design an adaptive interview flow (question tree, not fixed script).

- How to structure a prompt whose output is a stable, parseable document.

- Domain registration workflow via Namecheap or Cloudflare Registrar.

## Features to build

- Low-fi wireframes for: landing, interview modal, brief output page, permalink share view.

- The decomposition prompt — a hand-crafted prompt template that turns a raw question into 4-6 adaptive clarifying questions.

- The brief-generation prompt — takes original question + all clarifier answers, returns a structured brief.

- Domain purchased and DNS pointed to a placeholder page.

## Step-by-step implementation plan

- Morning: sketch wireframes on paper or in Figma / Excalidraw. Four screens: landing (hero + example), interview (question + answer + progress), generating (loading state), brief output (structured document + share buttons).

- Midday: draft the decomposition prompt in Claude directly. Test on 5 real exec questions ("why is retention down?", "why did revenue miss forecast?", "should we launch feature X?"). Iterate until output quality is high AND consistent.

- Midday: draft the brief-generation prompt separately. It receives the original question + clarifier Q&A as JSON. Output is a markdown document with predictable H2 sections.

- Afternoon: buy domain (kickoff.app / trykickoff.com / getkickoff.com — first available). Register via Cloudflare Registrar for free WHOIS privacy and easy DNS. Point A record to a placeholder page for now (GitHub Pages "coming soon" or similar).

- End of day: commit both prompts to a design/prompts.md file in the repo. Commit wireframes as PNGs to design/wireframes/.

## Files and folders

- design/wireframes/landing.png

- design/wireframes/interview.png

- design/wireframes/brief-output.png

- design/prompts.md

- README.md (project overview + link to PRD/Blueprint)

## APIs, libraries, services, and tools

- Cloudflare Registrar OR Namecheap for domain purchase.

- Claude Sonnet 4.5 for prompt iteration.

- Figma or Excalidraw for wireframes.

## Testing tasks

- Prompt regression test: run the decomposition prompt on 5 different exec questions. Note where it produces generic vs. specific clarifiers. Refine until it produces good output on all 5.

- Prompt output stability test: run the same question 3 times. Answers should differ in phrasing but sub-questions should be consistent.

## Common issues and debugging tips

- If the decomposition prompt produces too many questions (>7) or too few (<3), constrain it explicitly in the prompt.

- If the brief output varies wildly in structure, add an explicit output format section with named headers.

- If domain registrar takes >2 hours to propagate DNS, use a subdomain of an existing owned domain as a fallback.

## End-of-day checklist

- Wireframes exist for all four screens.

- Decomposition prompt tested on 5 questions with strong output on all 5.

- Brief-generation prompt tested with predictable structured output.

- Domain purchased and DNS pointing to a placeholder.

- Repo initialized with README + design/ folder committed.

## Expected project state

Wireframes are static images. Domain resolves to a placeholder page. Repo exists with the design decisions committed. Nothing is deployed yet.

Screenshots to capture: current state of the app, repo, or dashboard, plus any bugs found and fixed.

## Handoff notes for the next day

Next AI needs: the two finalized prompts (in design/prompts.md) and the confirmed domain. They will use these to build the backend proxy on Day 53.

# Day 53 · Capstone Day 3 — Backend Proxy + Deploy

## Objective

Build and deploy the serverless function that proxies Claude API calls. This is the new-territory day and the highest-risk milestone. Everything else depends on this working.

## What I will learn

- How to write and deploy a Cloudflare Workers function.

- How to hold secrets server-side (environment variables).

- How to implement IP-based rate limiting.

- How to test a serverless endpoint with curl before wiring a frontend.

## Features to build

- Cloudflare Workers project scaffolded and connected to the domain.

- POST /api/generate endpoint that accepts a JSON body ({ prompt, model }) and proxies to Anthropic Messages API.

- Server-side ANTHROPIC_API_KEY environment variable.

- IP-based rate limiter (10 requests per IP per hour, using Cloudflare KV or in-memory Map with expiry).

- CORS headers set correctly so the frontend can call the endpoint.

## Step-by-step implementation plan

- Morning: install Wrangler CLI (Cloudflare's tool for Workers). `npm install -g wrangler`. Run `wrangler login`.

- Morning: create a new Workers project with `wrangler init kickoff-api --yes`. This scaffolds a TypeScript worker.

- Midday: write the /api/generate handler. It accepts POST with JSON body, validates shape, calls Anthropic Messages API with the server-held key, returns the model output as JSON.

- Midday: add rate limiting. Use Cloudflare KV to store per-IP request counts with a 1-hour TTL. Return 429 if exceeded.

- Afternoon: deploy with `wrangler deploy`. Bind the worker to `api.[domain]` via Cloudflare dashboard.

- Afternoon: test with curl. Verify successful call, rate limit trigger at 11th call, error handling on malformed input.

- End of day: document the API contract in api/README.md.

## Files and folders

- api/wrangler.toml (Workers config)

- api/src/index.ts (handler)

- api/src/rateLimiter.ts (rate limit helper)

- api/README.md (API contract)

- .gitignore (add .env, .wrangler/)

## APIs, libraries, services, and tools

- Cloudflare Workers (serverless compute).

- Cloudflare KV (rate limit store).

- Anthropic Messages API (upstream AI provider).

- Wrangler CLI (deployment tool).

## Testing tasks

- curl POST to /api/generate with a valid prompt. Verify 200 + response payload.

- curl POST 11 times in a minute from same IP. Verify 429 on the 11th.

- curl POST with malformed JSON. Verify 400.

- curl POST with an empty prompt. Verify 400.

- Test that ANTHROPIC_API_KEY is NOT exposed in any response.

## Common issues and debugging tips

- If wrangler deploy fails with an auth error, re-run `wrangler login` and confirm the Cloudflare account.

- If Anthropic returns 401, verify the env var is set with `wrangler secret put ANTHROPIC_API_KEY`.

- If CORS blocks the frontend later, add Access-Control-Allow-Origin: * (tighten later).

- If KV writes fail, ensure the KV namespace is bound in wrangler.toml under [[kv_namespaces]].

## End-of-day checklist

- Worker deployed at api.[domain].

- ANTHROPIC_API_KEY set as secret (verified with `wrangler secret list`).

- curl test passes for happy path.

- curl test triggers 429 correctly.

- CORS headers present on all responses.

- API contract documented in api/README.md.

## Expected project state

Public URL api.[domain]/generate that accepts POST and returns Claude output. No frontend yet. Testable via curl only.

Screenshots to capture: current state of the app, repo, or dashboard, plus any bugs found and fixed.

## Handoff notes for the next day

Next AI needs: the exact URL of the deployed endpoint, the request/response shape, and the auth model (no auth for now — just rate limit). Frontend on Day 54 will call this.

# Day 54 · Capstone Day 4 — Landing Page + Interview UI (Static Shell)

## Objective

Build the single-file HTML frontend: landing hero, "Start a Brief" flow, interview modal with question/answer/progress. No AI wiring yet — pure UI with mock data.

## What I will learn

- How to structure a single-file HTML app with multiple states (landing / interview / brief).

- How to implement a state machine in vanilla JS.

- CSS techniques for a professional SaaS-feel landing page.

## Features to build

- Landing page hero: product name, tagline, "Start a Brief" CTA.

- Interview modal: opens on CTA click. Shows current question + answer textarea + progress ("Question 2 of ~5").

- Mock data flow: 4 hardcoded questions, hitting "next" advances state.

- Brief output view: renders a hardcoded example brief as HTML.

- Basic responsive styling (works on desktop, functional on mobile).

- Dark mode toggle (bonus if time permits).

## Step-by-step implementation plan

- Morning: create index.html at the project root. Set up CSS custom properties for the design system.

- Morning: build landing hero — H1, tagline, CTA button. Below the fold: three-step explainer, live example link (placeholder for now).

- Midday: build the interview modal. Use a modal overlay pattern. Single textarea, submit button, progress indicator, skip button.

- Midday: wire state machine — states are `landing`, `interview`, `generating`, `brief`. Transitions happen on button clicks.

- Afternoon: build the brief output view. Renders a hardcoded example brief with sections: The Question, Sub-questions, Hypotheses, Data sources, Analysis approach, Executive summary template, Definition of done, Estimated effort.

- Afternoon: add share buttons (copy link, share to Slack, share to email) — non-functional for now, just UI.

- End of day: deploy the static HTML to Cloudflare Pages or Netlify. Point [domain] at it.

## Files and folders

- index.html (single-file frontend)

- sample-brief.html (permalink template — placeholder)

- assets/ (icons, favicon)

## APIs, libraries, services, and tools

- Cloudflare Pages or Netlify for static hosting.

- DNS: point apex/root of [domain] at the static host.

## Testing tasks

- Manual: click through all states — landing → interview → generating → brief → back to landing.

- Manual: mobile Chrome + Safari — does the modal work, does the layout not break?

- Manual: keyboard nav — can you tab through the interview form?

- Cross-browser: Chrome, Firefox, Safari, Edge.

## Common issues and debugging tips

- If the modal is unclickable, check z-index of the backdrop and body scroll lock.

- If mobile layout breaks, add `<meta name="viewport">` and check flex/grid fallbacks.

- If deploy to Cloudflare Pages 404s on refresh, add a `_redirects` file for SPA fallback.

## End-of-day checklist

- index.html deployed at [domain].

- Landing hero visible and CTA clickable.

- Interview modal opens and cycles through 4 mock questions.

- Brief view renders the hardcoded example.

- Share buttons visible (non-functional OK).

- Works on Chrome + Safari + mobile.

## Expected project state

Static site live at [domain]. Interview is fully clickable but returns the same hardcoded brief every time. No AI, no persistence. Feels like a real product visually.

Screenshots to capture: current state of the app, repo, or dashboard, plus any bugs found and fixed.

## Handoff notes for the next day

Next AI needs: the state machine structure (state names + transitions), the DOM ids for interview questions/answers, and the shape of the mock brief (so the AI-generated version matches).

# Day 55 · Capstone Day 5 — Interview Logic + Live Brief Generation

## Objective

Wire the frontend to the API proxy. Replace the mock questions with adaptive Claude-generated clarifiers. Replace the hardcoded brief with a live generation.

## What I will learn

- How to call a serverless API from a browser (fetch + JSON).

- How to handle async loading states in vanilla JS.

- How to build a multi-turn AI conversation client-side without a chat framework.

## Features to build

- On "Start a Brief" submit: send the initial question to /api/generate with the decomposition prompt. Receive first clarifier question. Display it.

- On each clarifier answer: append to the conversation state, ask for next clarifier OR final brief.

- Loading indicator during API calls (typically 3-8 seconds each).

- Error handling: 429 shows "you've hit the rate limit, try again in an hour". 500 shows "something went wrong, please retry".

- On completion: call /api/generate with the brief-generation prompt + full conversation. Render the returned brief in the brief view.

## Step-by-step implementation plan

- Morning: define the conversation state object — { originalQuestion, clarifiers: [{q, a}], briefMarkdown }.

- Morning: write the API client wrapper — a `callAPI(prompt)` function that fetches /api/generate and returns the response, with retry-on-429 backoff.

- Midday: replace the mock question generator with a real call. Send the decomposition prompt + original question. Parse the response to extract the next clarifier question.

- Midday: iterate the interview — after each answer, decide whether to ask another clarifier or generate the brief. The decomposition prompt returns either a next question or a "READY" signal.

- Afternoon: on READY, send the brief-generation prompt with full state. Receive markdown. Render into the brief view via a simple markdown renderer.

- Afternoon: implement error handling — network error, 429, 500. Each shows a specific message and offers retry.

- End of day: end-to-end smoke test with 3 real exec questions.

## Files and folders

- index.html (updated with API client + state management)

- src/api.js or embedded in index.html (fetch wrapper)

- src/markdown.js or embedded (tiny markdown → HTML renderer)

## APIs, libraries, services, and tools

- /api/generate endpoint from Day 53.

- The prompts from Day 52 (embedded in the frontend for the decomposition prompt, sent as system message).

## Testing tasks

- End-to-end with the 5 test questions from Day 52. Each should produce a full brief within 30 seconds total.

- Test rate limit: submit 11 briefs from the same browser. Verify the 429 message appears.

- Test with an intentionally malformed initial question ("blah blah blah"). Verify the tool asks for clarification rather than crashing.

- Test network failure: throttle to offline, verify error message.

## Common issues and debugging tips

- If the decomposition prompt returns multiple questions at once, tighten the prompt to require ONE question per turn.

- If the model gets stuck in an infinite clarifier loop, add a hard cap of 6 clarifiers before forcing brief generation.

- If markdown rendering breaks on specific characters, use a battle-tested tiny markdown lib (~5KB) instead of hand-rolling.

## End-of-day checklist

- End-to-end flow works: question → clarifiers → brief.

- Loading states appear during API calls.

- Errors surface user-friendly messages.

- Rate limit triggers a helpful message.

- Brief output matches the mocked format from Day 54.

## Expected project state

Fully functional AI-powered interview → brief flow. Every session produces a real, unique brief. No persistence yet — refresh loses the brief.

Screenshots to capture: current state of the app, repo, or dashboard, plus any bugs found and fixed.

## Handoff notes for the next day

Next AI needs: the final brief markdown format (so it can be stored and re-rendered), the conversation state schema, and the exact strings used to invoke the two prompts.

# Day 56 · Capstone Day 6 — Persistence + Permalinks

## Objective

Every brief gets a unique URL that anyone can visit. This is the growth loop — no permalinks means no sharing means no growth.

## What I will learn

- How to design a URL slug scheme.

- How to write and read from Cloudflare KV.

- How to build client-side routing without a framework.

## Features to build

- POST /api/save-brief endpoint — accepts brief markdown, generates 8-char slug, stores in KV, returns the slug.

- GET /api/brief/:slug endpoint — retrieves brief by slug from KV, returns markdown.

- Client-side routing: /b/[slug] loads the brief view with the stored brief content.

- On brief generation completion, auto-save and update URL via `history.replaceState`.

- Share buttons now functional: copy link writes actual URL, Slack/email use actual URL.

## Step-by-step implementation plan

- Morning: extend the Workers API. Add /api/save-brief and /api/brief/:slug endpoints. Use crypto.randomUUID() and slice to 8 chars for slug.

- Morning: bind a new KV namespace for briefs. Update wrangler.toml.

- Midday: on the frontend, after brief generation, call /api/save-brief with the markdown. Receive the slug. Update the URL via `history.replaceState(null, "", "/b/" + slug)`.

- Midday: on page load, check the URL. If /b/[slug], call /api/brief/[slug] and render directly (skip the interview flow).

- Afternoon: wire the share buttons. Copy link → clipboard. Slack → deep link to Slack composer with URL prefilled. Email → mailto with subject + body.

- Afternoon: test the sharing flow — create a brief, copy the link, open in an incognito window, verify it loads.

- End of day: seed 3 real example briefs (from your own analyst experience). Add links to them from the landing page.

## Files and folders

- api/src/index.ts (add save-brief and brief/:slug handlers)

- api/wrangler.toml (add KV binding for briefs)

- index.html (add router logic, wire share buttons)

## APIs, libraries, services, and tools

- Cloudflare KV (brief storage).

- Web Share API (as a bonus for mobile if time permits).

- Clipboard API for copy-link.

## Testing tasks

- Create a brief, copy link, open in incognito. Verify the brief loads without needing to run through the interview.

- Create 20 briefs in rapid succession. Verify no slug collisions.

- Test with a fake slug in the URL (/b/nonexistent). Verify 404 handling.

- Test share buttons on mobile Safari and desktop Chrome.

## Common issues and debugging tips

- If KV reads fail with the correct slug, check that the KV binding name matches in wrangler.toml and code.

- If URL updates don't reflect in the address bar, verify `history.replaceState` is called with a leading slash.

- If the Slack share link doesn't open Slack, use the format `slack://` on macOS or a share URL as fallback.

## End-of-day checklist

- Briefs persist via /api/save-brief.

- Permalinks work — /b/[slug] loads the brief without needing the interview.

- Share buttons produce real URLs.

- 3 example briefs seeded and linked from landing.

## Expected project state

Full end-to-end: paste question → interview → brief with permalink → share with a real link. This is technically feature-complete v1.0.

Screenshots to capture: current state of the app, repo, or dashboard, plus any bugs found and fixed.

## Handoff notes for the next day

Next AI needs: the seeded example brief slugs (for landing-page links), the confirmed URL format, and the share button behavior.

# Day 57 · Capstone Day 7 — Landing Polish, Example Briefs, Analytics

## Objective

Turn "technically works" into "actually looks like a real product." The landing page has to close the deal within 8 seconds of a cold visit.

## What I will learn

- How to write conversion-focused landing copy.

- How to embed Plausible or a similar analytics script.

- How to design a favicon and OG image for social sharing.

## Features to build

- Rewrite hero: one-line clear pitch, subheadline that names the audience, single CTA.

- Above-the-fold: hero + one visible example brief link.

- Below-the-fold: 3-step explainer, 3 example brief cards with 1-line description each, FAQ (5 questions).

- OG image + meta tags for LinkedIn/Twitter previews.

- Favicon.

- Plausible analytics integrated (or fallback to a tiny custom counter using KV).

- Custom events: brief_created, brief_shared, example_viewed.

## Step-by-step implementation plan

- Morning: rewrite hero copy. Test the pitch on 3 people (Slack DMs to analyst friends). Does the pitch land in 5 seconds? If not, rewrite.

- Morning: design a favicon (16x16, 32x32 PNG). Simple K monogram or icon.

- Midday: design an OG image (1200x630). Use the Day 51 visual style — clean, editorial. Include the tagline.

- Midday: add meta tags for title, description, OG image, Twitter card. Test with the LinkedIn Post Inspector and Twitter Card Validator.

- Afternoon: write the 3 example brief cards. Each: title, one-line description, permalink to the seeded brief from Day 56.

- Afternoon: write FAQ. 5 questions: What is this? Who is it for? Is it free? Do you store my data? Can I use it for team briefs?

- Afternoon: integrate Plausible. Set up account (free trial or use a self-hosted alternative like Umami). Add the script.

- End of day: run through the landing page on a fresh Chrome incognito window. Does it explain itself?

## Files and folders

- index.html (polished hero, updated copy, OG tags)

- assets/og-image.png

- assets/favicon.ico

- assets/favicon-32.png

## APIs, libraries, services, and tools

- Plausible.io free tier OR Umami self-hosted.

- LinkedIn Post Inspector (linkedin.com/post-inspector) for OG preview.

- Twitter Card Validator for Twitter preview.

## Testing tasks

- Cold-viewer test: send the URL to 2 analyst friends without context. Ask them "what does this do?" — they should answer correctly in <30 seconds.

- Social preview: paste the URL in LinkedIn/Slack draft. Verify OG image appears.

- Analytics: visit the site, verify Plausible dashboard registers the visit and custom events fire on brief creation.

## Common issues and debugging tips

- If OG image doesn't appear on LinkedIn, use the Post Inspector to force a re-scrape.

- If Plausible doesn't fire, check for adblocker; consider self-hosted Umami if too many visitors block Plausible.

- If FAQ layout breaks, use `<details>` accordions instead of custom JS.

## End-of-day checklist

- Cold viewer understands the product in under 30 seconds.

- OG image renders on LinkedIn preview.

- Favicon appears in browser tab.

- Analytics fires and dashboard shows visits.

- 3 example briefs prominently linked.

- FAQ answers the top 5 questions.

## Expected project state

Landing page looks and feels like a launched product, not a demo. First-time viewers can self-serve to understanding without any explanation from you.

Screenshots to capture: current state of the app, repo, or dashboard, plus any bugs found and fixed.

## Handoff notes for the next day

Next AI needs: the current URL, the seeded brief slugs, and the analytics dashboard credentials to check numbers during launch.

# Day 58 · Capstone Day 8 — Beta Testing + Edge Cases + Bug Bash

## Objective

Recruit 3-5 friendly beta users. Ship them the link. Watch them use it. Fix everything they break. This is the day the product becomes real.

## What I will learn

- How to run a lightweight beta program.

- How to prioritize bug fixes by severity.

- What real users actually do that you did not anticipate.

## Features to build

- 3-5 beta testers recruited (analyst friends, former colleagues).

- A bug-log doc where you track every issue reported.

- Fixes for the top 5 bugs by severity.

- Edge case handling: empty answers, very long questions, foreign characters, API errors during generation.

- Optional: add a "Was this brief useful?" thumbs up/down at the bottom of the brief view.

## Step-by-step implementation plan

- Morning: DM 5 analyst friends. Share the URL. Ask them to try one real question they're working on. Ask them to Loom their session if possible (2-3 min video).

- Morning: while waiting, set up a bug-log doc (a simple Google Doc or GitHub issue tracker).

- Midday: as beta feedback rolls in, categorize into (a) UI confusion, (b) prompt quality issues, (c) actual bugs, (d) feature requests.

- Midday: fix all category (c) bugs — they are v1.0 blockers.

- Afternoon: fix top 3 category (a) UI confusion issues — clarify copy or labels.

- Afternoon: refine the prompts (from Day 52) based on category (b) feedback.

- Afternoon: park all category (d) feature requests in a v2 doc. Do NOT add features.

- End of day: retest with the same 5 users. Confirm the fixes landed.

## Files and folders

- index.html (bug fixes)

- api/src/index.ts (bug fixes)

- design/prompts.md (prompt refinements)

- docs/beta-log.md (bug + feedback tracker)

- docs/v2-parking-lot.md (feature requests deferred)

## APIs, libraries, services, and tools

- Loom (optional, for user session recordings).

- GitHub Issues or a shared doc for bug tracking.

## Testing tasks

- Beta users retest post-fixes.

- Edge case: submit a 3-character question. Should ask for more detail rather than proceed.

- Edge case: paste a full paragraph as the initial question. Should still work.

- Edge case: submit while offline. Should show a clear error.

- Load test: create 20 briefs from different IPs (via VPN or asking friends). Verify no crashes.

## Common issues and debugging tips

- Common beta bug: user pastes a question with emojis or non-ASCII. Ensure UTF-8 handling in the API.

- Common beta bug: user closes tab mid-interview and loses state. Add localStorage checkpoint.

- Common beta bug: "I already know the sub-questions, can I skip to the brief?" — add a "power user" shortcut.

## End-of-day checklist

- 3-5 beta users completed at least one full interview.

- All category-C bugs closed.

- Top 3 category-A UI issues resolved.

- Prompts refined based on feedback.

- v2 parking lot doc exists.

## Expected project state

v1.0 is beta-tested and stable. Zero known blocker bugs. Product is launch-ready.

Screenshots to capture: current state of the app, repo, or dashboard, plus any bugs found and fixed.

## Handoff notes for the next day

Next AI needs: the beta feedback themes, the state of the v2 parking lot, and confirmation that no launch blockers remain.

# Day 59 · Capstone Day 9 — Launch Prep + Content

## Objective

Everything needed for Day 60 launch must exist by end of Day 59. Zero content creation on launch day itself.

## What I will learn

- How to structure a launch-day post that converts to sign-ups (or in this case, to trials).

- How to write a Reddit post that survives moderator scrutiny.

- How to sequence a launch across channels.

## Features to build

- LinkedIn launch post — long-form, personal, with the tool link and a hook.

- LinkedIn carousel or single image asset for the post.

- 3 Reddit posts, one per subreddit (r/analytics, r/dataanalysis, r/nonprofit).

- 15 direct outreach message drafts — 3 templates for different relationship types.

- A launch-day checklist (times, actions, screenshots to take).

- Optional: Product Hunt draft (schedule for Week 12 for a real launch).

## Step-by-step implementation plan

- Morning: write the LinkedIn launch post. Draft, iterate 3 times. Hook must land in the first 2 lines. Include the URL and the ask.

- Morning: design the LinkedIn visual — a 1080x1350 poster or short 3-panel carousel showing (a) the exec question, (b) the interview, (c) the brief.

- Midday: write 3 Reddit posts. Adapt tone per subreddit. Include a self-deprecating "I built this because I kept doing X wrong" hook — this bypasses "no self-promo" rules better than "I built a tool for you all."

- Midday: write 3 outreach templates — one for close friends, one for former colleagues, one for LinkedIn connections you haven't talked to in 6+ months.

- Afternoon: draft the Day 60 launch-day timeline. What posts at what times. What screenshots to capture. What to respond to.

- Afternoon: pre-schedule the LinkedIn post if possible (LinkedIn native scheduling or Buffer).

- End of day: everything is drafted, formatted, and ready to send on Day 60.

## Files and folders

- launch/linkedin-post.md

- launch/linkedin-carousel.pdf (or single image)

- launch/reddit-analytics.md

- launch/reddit-dataanalysis.md

- launch/reddit-nonprofit.md

- launch/outreach-templates.md

- launch/day-60-timeline.md

## APIs, libraries, services, and tools

- LinkedIn native scheduling OR Buffer free tier.

- Product Hunt (draft only for Week 12).

## Testing tasks

- Read the LinkedIn post aloud. Does it sound like you? Does the hook work?

- Show the visual to 1 analyst friend. Do they understand what the product does from the image alone?

- Draft-post-to-yourself test on Reddit — do the posts render correctly with the URL and any images?

## Common issues and debugging tips

- If the LinkedIn post feels generic, add ONE specific real story from your Chicago School role.

- If the Reddit posts feel promotional, add more of the "here's what I got wrong" framing.

- If the visual is too dense, simplify. One idea per panel.

## End-of-day checklist

- LinkedIn post + visual finalized.

- 3 Reddit posts finalized.

- 15 outreach messages drafted (or 3 templates ready to personalize).

- Day 60 timeline documented.

- Nothing left to create on launch day.

## Expected project state

Full launch package sitting in a /launch folder. All content approved. Everything is a click-and-send away.

Screenshots to capture: current state of the app, repo, or dashboard, plus any bugs found and fixed.

## Handoff notes for the next day

Next AI needs: the launch timeline, the exact post text, and the URLs of the assets to attach.

# Day 60 · Capstone Day 10 — Launch Day — Ship + Monitor + Wrap

## Objective

Ship the product to real people. Respond to first users in real time. Capture testimonials. Publish the wrap-up. Celebrate.

## What I will learn

- How a real launch day feels.

- How to triage feedback under time pressure.

- How to convert first-hour interest into testimonials.

## Features to build

- LinkedIn launch post published at optimal time (~8am ET).

- Reddit posts published in sequence (space them 2 hours apart to avoid appearing spammy).

- Outreach messages sent to 15 warm contacts.

- Real-time responses to comments, DMs, and bug reports.

- Live analytics monitoring — track visits, brief creations, shares.

- End-of-day wrap-up LinkedIn post covering the day + capstone.

## Step-by-step implementation plan

- 07:30: final smoke test. Run through the full flow one more time. Take a "before launch" screenshot of the empty analytics dashboard.

- 08:00: publish LinkedIn post. Screenshot the moment of posting.

- 08:15: send 5 warm outreach DMs to close analyst friends. "Hey, launching today, would mean a lot if you tried it and shared honest feedback."

- 09:00: post to r/analytics. Answer any comments quickly.

- 11:00: post to r/dataanalysis.

- 13:00: post to r/nonprofit.

- 14:00-17:00: monitor + respond. Every comment gets a reply. Every DM gets a reply. Bug reports get triaged (fix if <15 min, note for later if bigger).

- 17:00: reach out for testimonials. "Would you be willing to share what you thought?" Get 5 real quotes.

- 19:00: draft the Day 60 wrap-up LinkedIn post. Include: metric screenshot, one memorable comment, one testimonial, what's next.

- 20:00: publish wrap-up. Celebrate.

## Files and folders

- launch/day-60-metrics.png (analytics screenshot at end of day)

- launch/day-60-testimonials.md (collected quotes)

- launch/day-60-wrapup.md (LinkedIn wrap-up post)

- day60.md (repo writeup)

## APIs, libraries, services, and tools

- All channels from Day 59.

- Plausible dashboard for live analytics.

## Testing tasks

- Every 30 min: refresh analytics. Track brief_created event.

- Every 60 min: check the tool works end-to-end (it will silently break at some point if you don't check).

## Common issues and debugging tips

- If Anthropic API rate-limits at scale, upgrade to the Anthropic paid tier (pre-approved $50 budget) mid-day.

- If the tool crashes under load, roll back to a known-good deploy and investigate later.

- If comments turn hostile, respond factually and once. Do not engage further.

- If nobody uses it, do not panic. DM 10 more people. Product launches take days, not hours.

## End-of-day checklist

- ✓ LinkedIn launch post published.

- ✓ 3 Reddit posts published.

- ✓ 15 outreach messages sent.

- ✓ Every response answered within an hour.

- ✓ 5 testimonials collected.

- ✓ Wrap-up post published.

- ✓ Success metric progress screenshot.

- ✓ day60.md written and committed.

## Expected project state

v1.0 is live, launched, and being used. Metrics visible in Plausible dashboard. Testimonials collected. Story documented.

Screenshots to capture: current state of the app, repo, or dashboard, plus any bugs found and fixed.

## Handoff notes for the next day

This is the last day. Handoff is to future-you, who will decide whether to keep iterating on Kickoff post-capstone. Everything needed to continue (v2 parking lot, beta feedback themes, launch metrics) is in the repo.

# Closing

If you followed this blueprint from Day 52 through Day 60, you shipped a real, deployed, live product to real users in ten days. That is a portfolio piece. That is an interview story. That is proof.

The story you tell about the build matters as much as the build. Document as you go. Post daily. Capture the small wins and the small failures.

Good luck. See you on Day 60.